Anchor Pro Corporate Operations Manual

Operations & Planning Module

# Job Card Lifecycle & Execution

Job Cards form the operational core of the CMMS, tracking scheduled or reactive tasks from creation to execution, resolution, and close-out.

Assigned Tasks: Technicians review their assigned jobs on their mobile 'My Assignments' board.

Safety Permits & LOTO: Prior to starting work, safety checklists, permit checks, and LOTO tags must be verified and submitted.

Progress Tracking: Technicians transition jobs to 'In Progress' which logs starting timestamps automatically.

Task Checklists: Each job card features targeted checklists that must be updated step-by-step.

Check-Out & Completion: Job completion requires inputting actual material used, completing a close-out summary, and uploading visual verification photos.

| Job Status | Description | Standard Action Required |
| --- | --- | --- |
| 0 - Draft/Unscheduled | Newly registered breakdown or planned job | Awaiting scheduling/assignment by Planner |
| 1 - Scheduled | Assigned to a Technician with date limits set | Technician to review and prepare safety equipment |
| 2 - In Progress | Active repair/service underway | Log actual time, check off safety checklist items |
| 3 - Completed | Technician has closed tasks, uploaded files | Requires Supervisor sign-off and cost billing review |
| 4 - Cancelled / On Hold | Work aborted or suspended | Log cancellation reasons or missing parts reports |

# Planning Board & Technician Scheduling

The Planner Dashboard provides a Gantt-style planning board designed to balance workloads, prevent double-bookings, and align technician skills with equipment categories.

Visual Scheduling: Drag-and-drop or select date-ranges for technicians on job records.

Conflict Checks: The system automatically flags and warns when a technician has overlapping active job cards.

Priority Rules: Red Alert priorities dictate that critical production assets take scheduling precedence over preventative SLAs.

# Downtime Logging & SLA Compliance

To ensure absolute compliance with client Service Level Agreements (SLAs), asset shutdowns are logged and verified.

Asset Status Change: Transitioning a job card to 'In Progress' automatically changes linked asset status to 'Downtime'.

Downtime Category: Specify causes (e.g. Electrical failure, Mechanical, Operator error).

SLA Compliance Metric: Calculations verify if response times and repair windows matched standard SLA thresholds.

# Safety Procedures & PTW

All operational jobs require complete compliance with Safety & PTW regulations.

Permit to Work (PTW): Required for hot work, high voltage electrical, or confined spaces.

LOTO Registry: Lockout/Tagout logs must document isolation points and lock numbers.